ShowPilot

Base44 → Supabase Migration  •  Status & Launch Checklist  •  Updated July 17, 2026

| 11 Core flows confirmed working | 2 Steps to public launch | 1 Known gap (non-blocking) | 6+ Phase 2 ideas captured |
| --- | --- | --- | --- |

| ✓ CONFIRMED WORKING Tested end-to-end on local build |  |
| --- | --- |
| ✓ | Login & signup — email/password and Google OAuth |
| ✓ | Password reset flow |
| ✓ | Show creation, editing, and deletion |
| ✓ | File uploads — stage plots, input list files, profile photos |
| ✓ | Calendar view (month & agenda) |
| ✓ | Starring / quick status updates |
| ✓ | Tour Manager invite link generation |
| ✓ | Tour Manager anonymous submission → creates show on engineer's account |
| ✓ | Multi-genre tag input on intake form (type + Enter to add) |
| ✓ | Stage plot upload directly from the Tour Manager intake form |
| ✓ | Public share link — view and edit a show without logging in |

| □ FINAL FIXES Minor visual & organizational polish before launch — details to be scoped together |  |
| --- | --- |
| ○ | To be finalized before field testing begins |

| ▶ REMAINING BEFORE LAUNCH The real path to a testable, public link |  |
| --- | --- |
| ○ | Deploy the app to a public URL (Vercel or Netlify) — the main unlock for external testing |
| ○ | Deploy the generate-experience Edge Function (AI Experience Profiles) via Supabase CLI, and set the GEMINI_API_KEY secret |
| ○ | Full smoke test on the live deployed URL (not just localhost) |

| ⚠ KNOWN GAPS Non-blocking — safe to launch without these |  |
| --- | --- |
| – | Email notifications to engineers on Tour Manager submission — not built. Needs a separate email service (e.g. Resend) connected via another Edge Function. Not blocking launch. |

| ★ PHASE 2 — AFTER FIELD TESTING Bigger ideas, intentionally deferred until real user feedback comes in |  |
| --- | --- |
| → | Multi-band gigs — DCA/subgroup-style navigation between bands on one gig |
| → | Optional Tour Manager accounts + saveable band templates |
| → | Long-term vision: multi-profile community platform (engineers, venues, tour managers, promoters, booking agencies) |
| → | Various data/UX refinements — phone formatting, input list phantom power, calendar visual density, and more (full list in the separate Phase 2 Backlog document) |